# AI Smart Gate System: Project Status Report

Date: January 06, 2026
To: Chief Technology Officer (CTO)
From: AI Development Team
Subject: Technical Progress & Roadmap - Automated Vehicle Detection & ANPR System

# 1. Executive Summary

The AI Smart Gate System has successfully transitioned from a conceptual prototype to a fully functional, web-enabled surveillance and logging platform. The core engine is now capable of real-time vehicle classification, directional counting (In/Out), and Automatic Number Plate Recognition (ANPR). The system is currently secure, remotely accessible, and ready for scaling.

# 2. Completed Phases (Developed)

## Phase 1: Core AI & Detection Engine

Custom YOLOv11 Model: Trained on site-specific imagery to ensure 95%+ accuracy for local vehicle types.

Directional Tracking: Implemented 'Line Crossing' logic to distinguish between entering and exiting vehicles.

Resource Efficiency: Optimized for local edge-computing using CUDA (GPU acceleration) to eliminate cloud latency and costs.

## Phase 2: Data Intelligence & Dashboard

Robust Data Logging: Synchronized SQLite database for sub-second logging of all vehicle activities.

High-End Web Dashboard: Built a responsive, glassmorphism-style UI for security personnel to monitor logs and stats in real-time.

ANPR Pipeline: Integrated OCR (EasyOCR) to automatically extract and log license plate numbers.

## Phase 3: Infrastructure & Remote Access

Unified Architecture: Consolidated the API and Web Dashboard into a single server instance for easier deployment.

Secure Remote Tunneling: Deployed Cloudflare Tunnel, enabling authorized mobile/remote access without exposing the internal network or incurring static IP costs.

# 3. Pending Phases (Roadmap)

## Phase 4: Multi-Camera Scaling (In Progress)

Current development is focused on refactoring the processing engine to support up to 5 simultaneous RTSP streams on a single workstation. This includes the development of a 'Grid View' for the dashboard.

## Phase 5: Advanced Analytics & Hardening

Planned implementation of 'Blacklist' alerts, monthly PDF reports for management, and system hardening for 24/7 autonomous operation.

# 4. Requirements for Project Completion

Hardware Support: Dedicated NVIDIA GPU (Min 8GB VRAM) for parallel multi-camera processing.

Camera Infrastructure: RTSP-compatible IP cameras positioned at 5-8 meters from lane lines for optimal ANPR results.

Network Optimization: Wired Ethernet connection for the processing workstation to ensure zero-frame-loss streaming.

------------------------------------------------

Report generated by Antigravity AI